SQ INTERACTIVE

AI Systems Consulting  ·  Lahore, Pakistan

PROJECT PROPOSAL & AGREEMENT

Design Line AI Studio — Phase 1: AI Visualization Pipeline

| SERVICE PROVIDER SQ Interactive Represented by: Shazaib AI Systems Consultant & XR Developer Lahore, Pakistan shazaib@sqinteractive.com | CLIENT Design Line Interior Architecture Firm Lahore, Pakistan |
| --- | --- |

Date: ____________________        Reference: SQI-DL-001

1.  Project Overview

This proposal covers the design, deployment, and team training of an in-house AI image visualization system (“Design Line AI Studio”) for use in interior and exterior architectural redesign. The system runs locally on Design Line’s workstation, requires no recurring software licensing fees, and is built on open-source AI infrastructure (ComfyUI, Stable Diffusion XL, ControlNet).

The goal of Phase 1 is to replace manual, trial-and-error AI prompting with a controlled, repeatable workflow that preserves the original building/room structure while generating material, color, and style variations for client presentations.

2.  Scope of Work — Phase 1

2.1  System Deployment

- Installation of the complete AI pipeline (ComfyUI portable + AI models) on Design Line’s workstation

- Configuration for both Interior and Exterior redesign workflows

- Structure-preservation tuning (ControlNet + denoise calibration) so base architecture, geometry, and layout remain unchanged

- Pre-built prompt templates for common redesign styles (contemporary, minimalist, warm/natural, and client-specified styles)

2.2  Team Training

- On-site training session(s) for the technical team on system operation

- Walkthrough of all adjustable controls and what each setting does

- Guidance on running interior and exterior generations independently

- Introduction to section-based editing (masking) for isolated changes — e.g. entrance, signage, facade color — without affecting the rest of the structure

2.3  Deliverables

- Fully configured, working AI pipeline on Design Line hardware

- Saved workflow presets (Interior / Exterior / Section-Edit)

- Reference document covering settings, controls, and troubleshooting

- One (1) month of post-deployment support for setup issues

2.4  Out of Scope (Phase 1)

- 3D model / mesh generation from images (proposed as Phase 2)

- Cloud hosting, web platform, and client-facing portal (proposed as Phase 3)

- Ongoing prompt requests beyond training — covered separately under monthly retainer

3.  Timeline

Work begins the Monday following agreement sign-off. Initial deployment and core training is expected to take 1–2 weeks, with on-site sessions scheduled around Design Line’s availability.

4.  Pricing — Phase 1

| Item | Amount (PKR) |
| --- | --- |
| System deployment, configuration & tuning Interior + Exterior workflow setup, structure-lock calibration | 50,000 |
| Team training (on-site sessions) Hands-on walkthrough, controls, masking/section-editing | 30,000 |
| Documentation & 1-month post-deployment support | 20,000 |
| TOTAL — PHASE 1 | PKR 100,000 |

Payment Terms

- 50% (PKR 50,000) due upon signing — work begins on receipt

- Remaining 50% (PKR 50,000) due upon completion of deployment and training

Ongoing Support (Optional — begins after Phase 1)

PKR 15,000–20,000 / month — covers system maintenance, prompt library updates, minor workflow adjustments, and priority troubleshooting. Billed monthly, cancellable with 30 days notice.

5.  Future Phases (Indicative — Scoped Separately)

The following phases build on Phase 1 and will be proposed and priced separately once scoped in detail. Figures below are indicative planning estimates only and do not form part of this agreement.

Phase 2 — 3D Geometry Extraction

- Converts photos/renders into reference 3D geometry for import into 3ds Max / CAD

- Indicative range: PKR 100,000 – 150,000

Phase 3 — Web Platform & Cloud Hosting

- Browser-based frontend on a Design Line subdomain for running the AI pipeline remotely

- Includes cloud GPU hosting costs (passed through at actual cost)

- Indicative range: PKR 150,000 – 250,000 + hosting

6.  General Terms

- All AI models, workflows, and configurations created remain usable by both Design Line (for internal use) and SQ Interactive (for use with other clients).

- Design Line is responsible for providing access to the target workstation and any required admin permissions during setup.

- Hardware costs (if any upgrades are needed) are not included in this proposal and will be discussed separately if applicable.

- This agreement covers Phase 1 only. Phases 2 and 3 require separate written agreements.

Agreement

By signing below, both parties agree to the scope, pricing, and terms outlined in this proposal for Phase 1 of the Design Line AI Studio project.

| For SQ Interactive Signature Name: Shazaib Date: ____________________ | For Design Line Signature Name: ____________________ Date: ____________________ |
| --- | --- |

SQ INTERACTIVE

AI Systems Consulting  ·  Lahore, Pakistan

INVOICE

| Invoice No: SQI-DL-001-A Date: ____________________ Due: Upon signing | Bill To: Design Line Lahore, Pakistan |
| --- | --- |

| Description | Amount (PKR) |
| --- | --- |
| Design Line AI Studio — Phase 1 Total project value | 100,000 |
| Deposit due now (50%) Payable on signing — work begins on receipt | 50,000 |
| Balance due on completion (50%) | 50,000 |
| AMOUNT DUE NOW | PKR 50,000 |

Payment Method

Bank Transfer / Cash — details to be confirmed between parties.

Thank you for the opportunity to work together.